Professional-Portfolio Project Charter

Project Manager: Samantha Smith

Developer: Samantha Smith

Organization: Spriteful Solutions

Start Date: 7/1/2026

Planned Completion: 7/31/2026

Version: 1.0

Status: Planning

Table of Contents

Project Purpose	3

Objectives	3

Scope	3

In Scope	3

Out of Scope	4

Stakeholders	4

Constraints	4

Project Methodology	4

Deliverables	5

Risks	5

Success Criteria	6

# Project Purpose

The purpose of this project is to redesign and rebuild my personal portfolio website using modern web development practices while improving usability, scalability, and maintainability. The website will serve as a professional portfolio for software engineering positions and freelance opportunities by showcasing projects, technical skills, work experience, and services. The project also serves as a demonstration of professional software development practices by documenting each phase of the Software Development Life Cycle, including planning, design, implementation, testing, deployment, and maintenance.

# Objectives

Develop a modern portfolio website that demonstrates software engineering, project planning, and freelance services. Present projects, resume, and technical skills in a format that enables recruiters to quickly evaluate qualifications. Demonstrate proficiency in modern HTML, CSS, JavaScript, responsive design, accessibility, version control, and documentation. The website will promote Spriteful Solutions while also serving as a professional portfolio that demonstrates software engineering skills, completed projects, and modern static web development practices.

# Scope

## In Scope

The project will include a home page with an introduction to Samantha Smith and short showcase of portfolio work with space for testimonials. There will be a portfolio page with a gallery for projects with skills and video demonstrations available. There will be a recruiter page, with my resume and a short introduction for recruiters. There will be smaller showcases of projects here that pertain to different positions.

There will be a page for clients of Spriteful Solutions, the freelancing business page, for scheduling services, testimonials, and client project showcase. There will be a booking function here as well. Visitors should be able to locate information about Samantha Smith, review portfolio projects, download a resume, learn about available freelance services, and contact or book services within a few minutes of navigating the website.

## Out of Scope

The project will not include a client login system as this version of the webpage will have no backend as a static webpage. Following this, no backend database will be included in this restructuring project. Payment processing for the freelance site will not be included, third party links such as Patreon, PayPal or Venmo, and Fiver will be used instead. This provides a trusted site for clients to go through for payment of services.

# Stakeholders

Stakeholders in this project include Samantha Smith as the project owner and main stakeholder. Other stakeholders include future employers and potential clients of Spriteful Solutions.

# Constraints

The project will be on a 3-week schedule to create examples of services for clients looking for static webpages.

The web page will be hosted on GitHub pages where static webpages work best. Due to numerous reasons such as costs, ease of use, and reliability, the restructuring project will be hosted on GitHub pages.

The project will be a static web page where the information will not change depending on the viewer and the website will not be changed frequently. At most, the webpage will change on a monthly to bi-monthly basis for testimonials, project showcases, and general business information.

# Project Methodology

This project will follow an iterative Software Development Life Cycle (SDLC) approach. Planning and design documentation will be completed prior to implementation, followed by incremental development, testing, deployment, and a final project retrospective. Documentation will be maintained alongside the source code within the GitHub repository.

# Deliverables

An overview of the deliverables of the restructuring project:

- Approved Project Charter

- Project Roadmap

- Requirements Document

- Wireframes

- Site Architecture Diagram

- Responsive Portfolio Website

- GitHub Repository with all documentation

- GitHub Pages Deployment

- README Documentation

- Test Plan

- Testing Report

- Final Project Retrospective

# Risks

| Risk | Mitigation |
| --- | --- |
| Scope creep | Prioritize MVP features before optional enhancements. |
| Browser compatibility | Test in Chrome, Edge, Firefox, and mobile browsers. |
| Responsive layout issues | Test common screen widths throughout development. |
| Third-party service changes | Keep booking and payment integrations modular. |
| Deployment issues | Use Git branches and staged deployments before publishing. |
| Schedule delays | Prioritize core deliverables and defer nonessential features if needed. |

# Success Criteria

The project will be considered a success when these criteria are met:

- Responsive on desktop/tablet/mobile

- Resume download

- Contact methods and booking links function correctly.

- All navigation links function correctly with no broken pages.

- Portfolio projects include descriptions, technologies used, source code links, and demonstrations where available.

- Clean Git history

- Lighthouse Performance, Accessibility, Best Practices, and SEO scores of 90 or higher.